## Slide 1: Impact Mapping How to Make Value-Driven Prioritization a Reality
Tim guay, PMP, pmi-acp, cSM, csp
www.agileworksinc.com
tim@agileworksinc.com
AgileWorks Copyright 2017
AgileWorks

## Slide 2: Objectives
Get an overview of how to construct an Impact Map with your stakeholders in a structured brainstorming session.
Interpret the map to derive epics/user stories, metrics and testable hypotheses.
Build a sample map yourself
AgileWorks Copyright 2017

## Slide 3: Tim Guay, Agile Coach and Trainer
Agile Practitioner since 2002
PMP, CSM, CSP, PMI-ACP, etc.
Clients include; JP Morgan Chase, Citigroup, Accenture, Cisco, Intuit, State of Washington, and the Royal Canadian Navy ( to name a few).
AgileWorks Copyright 2017

## Slide 4: What is an Impact Map
A low-fidelity visual tool for project decision-making
Used by both stakeholders and the team to
  Define the goal
  Identify assumptions
  Identify impacts
  Evaluate decisions
  Verify results
AgileWorks Copyright 2017

## Slide 5: Why Use an Impact Map
Understanding impact(s) drives decisions
Visualizes assumptions
Facilitates collaboration between technical and non-technical folks
Adapts quickly to changes in the market or in your organization
Improves and speeds up decision-making
Integrates nicely with Agile practices
AgileWorks Copyright 2017

## Slide 6: The Four W’s
Maps path from Goal to Deliverable(s)
Why = goal
Who = actors
How = impacts
What = deliverables
AgileWorks Copyright 2017
Why?
Who?
How?
What?

## Slide 7: Why?
The thing we want
Always map back to our business premise and strategy
Goal should be SMART
  Specific
  Measureable
  Assignable
  Realistic
  Time-bound
AgileWorks Copyright 2017

## Slide 8: Who?
Who can help us reach our goal?
Who can obstruct it?
Whose behavior do we want to impact?
Three types
  Primary – Their goals are fulfilled or stymied by our work
  Secondary – Support or hinder our work
  Tertiary – Has an interest, but not directly impacted or impacting
AgileWorks Copyright 2017

## Slide 9: How?
How could our actors’ behavior change in a way that supports our goal?
What new behaviors would best help us achieve our goals?
What existing behaviors impede our goal?
Focus only on relevant behaviors!
AgileWorks Copyright 2017

## Slide 10: What?
What can we do or create to support the desired change?
Trace back up the chain to tie into the why
Make sure its measurable
Initially deliver a MVP or MVS
  Validate
  Persist or pivot
AgileWorks Copyright 2017

## Slide 11: Tips for the Exercise
Be sure to consider who can hinder your goal
Meaningful metrics are key
Map only one goal
Don’t skip a level
Stay focused on the GOAL
KISS
AgileWorks Copyright 2017

## Slide 12: Your Turn
We are an airline who wishes to sell tickets directly to people who are currently going through consolidators, such as Expedia
Currently we pay a 5% booking fee to the consolidators
Consolidators charge same for tickets as we do directly
But users like to shop multiple airlines to find best deal
Lets see what you come up with…
AgileWorks Copyright 2017

## Slide 13: A Reminder….
AgileWorks Copyright 2017

## Slide 14: We have covered our objectives
Time for
Questions and Discussion
AgileWorks Copyright 2017